Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 22 January 2026 |
| --- | --- |
| Team ID |  |
| Project Name | A Comprehensive Measure of Well-Being (HDI Tier Prediction System) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Generation | USN-1 | As a developer, I can generate a synthetic 6,000-row HDI dataset using the official UNDP geometric-mean formula with realistic noise. | 3 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-1 |  | USN-2 | As a developer, I can bucket each simulated profile into a tier (Low/Medium/High/Very High) using UNDP threshold cut-offs. | 1 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-2 | Model Training | USN-3 | As a developer, I can run EDA (class balance, correlations, boxplots) and save charts to /plots. | 2 | Medium | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-2 |  | USN-4 | As a developer, I can train and 5-fold cross-validate Logistic Regression, Random Forest and Gradient Boosting models and select the best performer. | 3 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-2 |  | USN-5 | As a developer, I can persist the trained model, scaler and label encoder as .pkl artifacts with metadata.json. | 1 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-3 | API & Backend | USN-6 | As a user, I can submit the four indicators to POST /api/predict and receive the predicted tier and probabilities. | 3 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-3 |  | USN-7 | As a user, I can view the exact UNDP formula-based HDI score alongside the ML prediction for transparency. | 2 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-4 | UI | USN-8 | As a user, I can adjust live sliders for the four indicators and see the well-being spectrum gauge update in real time. | 3 | High | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |
| Sprint-4 |  | USN-9 | As a user, I can view a short interpretation blurb for my predicted tier after submitting. | 1 | Medium | A. Jilani, N.S. Avanthi, D. Roshini, S. Prattipati, D. Yamini |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 22 Jan 2026 | 27 Jan 2026 | 4 | 27 Jan 2026 |
| Sprint-2 | 6 | 6 Days | 28 Jan 2026 | 02 Feb 2026 | 6 | 02 Feb 2026 |
| Sprint-3 | 5 | 6 Days | 03 Feb 2026 | 08 Feb 2026 | 5 | 08 Feb 2026 |
| Sprint-4 | 4 | 6 Days | 09 Feb 2026 | 14 Feb 2026 | 4 | 14 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts